## Slide 1: Updates
2026-09-10

## Slide 2: Design Issues
RHD2164: B.O.
  Had to redesign some of the boards
  Main change: 1x RHD2164 -> 2x RHD2132
All the redesigns are done
  PCB review: In progress
  BOM: Waiting on 1 quote only (RHD2132)

## Slide 3: Design Issue (Before)

## Slide 4: Design Issue (After)

## Slide 5: Design Issue (Before)

## Slide 6: Design Issue (After)

## Slide 7: Mechanical Setup

## Slide 8
Elbow
Hand

## Slide 9: Next steps
Scholarships applications
PCB Review / Correct the designs / Order
Test plans and protocol preparation
Prepare code for collecting data